## Addison Township Public Library New Building Update

Date: 6/16/2026

### Construction Progress and Updates

- Engraved bricks installed. Pilar caps will be picked up this week.

- Mechanical, Electrical and Plumbing plans still waiting approval from Township. Southeast Commercial has contacted an engineering resource to complete needed drawings.

- Well has been installed. Need to complete cleaning a testing process for full well approval.

- Construction of dumpster enclosure complete.

- Final site grading will begin.

- Parking lot lines and parking bumpers installed.

- Requirements for egress in the basement have been provided. 3 window wells will be installed. See image below for installation areas under review. Final location will be determined but 50ft access requirement.

### Committee Tasks

- Continuing communication with TLN to coordinate building electrical and data wiring.

  - Requirements for IT equipment in basement has been provided to southeast commercial. Installation is being planned.

- Work with South East Commercial on interior finishes

- Review potential options for exterior signage on the building (“Addison Township Public Library” sign) shown below.

  - Committee should start talking to Southeast to understand sign lighting and any special sign requirements.

  - Concepts shown below

Sign Company Rendering

Architect Rendering

# Progress Pictures

### Well

### Engraved bricks

### Parking Lot

### Dumpster Enclosure